WEEKLY REPORT and MEETING AGENDA

Report #: 	1			Project Name: Car Rider Pickup System for Schools

Date: 		2/16/2026		Prepared by:	All Team Members

Agenda for the meeting

- Discuss license plate vs qr code recognition

- Look at wireframes for the website

Overall accomplishments since last meeting

- Set up all communication methods - Discord, github, drive

- Hiya ordered parts:

- Wireframe designs were completed for website

- Tables were created in our postgreSQL database (supabase)

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
|  |  | yes/no |
| Ordering Parts - Create Part List | Haya | Yes |
| PI Setup - check connections | Jack | Yes |
| Website Wireframes | Sara | Yes |
| Database Setup - Create Tables | Jake | Yes |
| Create CAD files and environment | Jayden | Yes |

Plans for next period

- Camera has the ability to take photos

- Frontend development of Website

- Backend development of website

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Website Pages - Front end design (parent) + connect backend to react project | Sara |
| Website Pages - Front end design (kids module + Landing Page) | Haya |
| Website Pages - Front end design (admin) | Jake |
| Consistently Take pictures with the Raspberry PI camera | Jack |
| Measure dimensions of all parts | Jayden |

Project management status

- Purchased parts : should come in 2/19

- Completed wireframes for website

- Configured PI and set up SSH

- Set up group communication

Minutes from previous meeting

Please be thorough, a bullet list of 2-3 single-liners is not sufficient

- Removing the screen at the zone pickup module

  - Reducing redundant hardware

- License plate alternatives may be better because license plate reader is difficult to implement

- At zone stations, use phone screens to confirm pickup of correct child