WEEKLY REPORT and MEETING AGENDA

Report #: 	2			Project Name: Car Rider Pickup System for Schools

Date: 		2/23/2026		Prepared by:	All Team Members

Agenda for the meeting

- Website Updates

- We added the grade column, is there anything else we need to add?

Overall accomplishments since last meeting

- 3D Housing Progress- began modeling setup

- Connected Database to website and set up Google Auth

- The frontend of all website pages has been developed

- Tested camera with Raspberry PI

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Website Pages - Front end design (parent) + connect backend to react project | Sara | Yes |
| Website Pages - Front end design (kids module + Landing Page) | Haya | Yes |
| Website Pages - Front end design (admin) | Jake | Yes |
| Consistently Take pictures with the Raspberry PI camera | Jack | Yes |
| Measure dimensions of all parts | Jayden | Yes |

Plans for next period

- Connect Zigbee to the Raspberry Pi

- Finish backend Development

- Continue 3D printing Progress

- Begin thinking about QR code access

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Zigbee setup + connection | Jack |
| Deploy website | Haya |
| Complete backend of website | Sara |
| Finish 3D design plan | Jayden |
| Research methods - License Plate | Jake |

Project management status

- Our project is running on time according to our Monday board

Minutes from previous meeting

-add grade to student information

-add volunteer login

-think about other options instead of licence plate

-add DL to parent info

-think about a way to auto check cars leave