WEEKLY REPORT and MEETING AGENDA

Report #: 	3			Project Name: Car Rider Pickup System for Schools

Date: 		3/23/2026		Prepared by:	All Team Members

Agenda for the meeting

- Website Updates

- System setup - Zigbee?

Overall accomplishments since last meeting

- 3D Housing Progress - created design with measurements

- Website front end and connection with database all completed.

- Camera tested -  picks up license plates

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Zigbee setup + connection | Jack | Yes |
| Deploy website | Haya | Yes |
| Complete backend of website | Sara | Yes |
| Finish 3D design plan | Jayden | Yes |
| Research methods - License Plate | Jake | Yes |

Plans for next period

- Test and verify Zigbee connectivity

- Begin figuring out connection between camera and website

- Continue 3D printing Progress

- Look into QR code access

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Test Zigbee distance and connection | Jack |
| Begin looking into connecting camera software with website | Haya, Jake |
| Research QR code (2nd option) methods | Sara |
| Begin 3D Housing physical production | Jayden |

Project management status

- Our project is running on time according to our Monday board

Minutes from previous meeting

-add account expiration

-Look into having more than one method (QR + License)

-Make sure Zigbee is reliable + research all other options.

mforester@csisd.org -email

Sandstone Park