WEEKLY REPORT and MEETING AGENDA

Report #: 	4			Project Name: Car Rider Pickup System for Schools

Date: 		3/30/2026		Prepared by:	All Team Members

Agenda for the meeting

- Updated Site

- QR code demo

Overall accomplishments since last meeting

- Made website dynamic to work on phones

- Physical housing model re-sized to fit required dimensions

- Set up a time to meet with School (Wednesday at 11:30)

- Installed and configured windows server and virtual machine (still need to connect to pi)

- Pi can determine to read either QR code or license plate

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Implement QR code recognition | Jack | Yes |
| Begin looking into connecting camera software with website | Haya, Jake | Yes |
| Research QR code (2nd option) methods, Responsive Design | Sara | Yes |
| Begin 3D Housing physical production | Jayden | Yes |

Plans for next period

- Put together system prototype (all parts + 3d print print)

- Start implementing server/Wifi connection between all different modules

- Backend coding for camera and database searches

- Meet with the school

- Complete Pi software, begin networking

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Setup server | Sara |
| Begin coding server to camera connection | Haya |
| Begin coding server to database connections | Jake |
| Finish license plate recognition and integrate continuous picture taking | Jack |
| Put together complete system with 3d print and all equipment. | Jayden |

Project management status

- Our project is running on time according to our Monday board

Minutes from previous meeting

-Contact school coach

-test license plate system in a lot of depth - angles, lighting etc.

-