WEEKLY REPORT and MEETING AGENDA

Report #: 	5			Project Name: Car Rider Pickup System for Schools

Date: 		4/6/2026		Prepared by:	All Team Members

Agenda for the meeting

- Meeting with coach

- New housing model design

Overall accomplishments since last meeting

- Met with coach

- Redesigned housing model to be as small as possible

- Server has been setup, still working on connectivity

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Setup server | Sara | Yes |
| Begin coding server to camera connection | Haya | Yes |
| Begin coding server to database connections | Jake | Yes |
| Finish license plate recognition and integrate continuous picture taking | Jack | No |
| Put together a complete system with 3d print and all equipment. | Jayden | Yes |

Plans for next period

- Put together system prototype (all parts + 3d print print)

- Start implementing server/Wifi connection between all different modules

- Backend coding for camera and database searches

- Meet with the school

- Complete Pi software, begin networking

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Start implementing Zigbee connections between all modules | Jake |
| Coding server to camera connection | Haya |
| Coding server to database connections | Sara |
| Have complete camera functionality (QR code + License) | Jack |
| Get final housing design printed and put together | Jayden |

Project management status

- Our project is running on time according to our Monday board

Minutes from previous meeting

-make housing model as small as possible

-