WEEKLY REPORT and MEETING AGENDA

Report #: 	6			Project Name: Car Rider Pickup System for Schools

Date: 		4/13/2026		Prepared by:	All Team Members

Agenda for the meeting

- First 3D print

- Server setup and fully working

Overall accomplishments since last meeting

- First housing model printed - revisions need to be made

- Server connection working

- Zigbee infrastructure and configuration complete

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Start implementing Zigbee connections between all modules | Jake | Yes |
| Coding server to camera connection | Haya | No |
| Coding server to database connections | Sara | No |
| Finished Zigbee setup and establish communications | Jack | Yes |
| Get final housing design printed | Jayden | Yes |

Plans for next period

- Put together system prototype (all parts + 3d print print)

- Fix UI with server connection on website

- Finish server to database connection

- Finish server to camera connection

- Complete Pi software and networking(Zigbee)

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Put together system prototype (all parts + 3d print print) | Jayden |
| Fix UI with server connection on website | Haya |
| Finish server to database connection | Sara |
| Finish server to camera connection | Jake |
| Complete Pi software and networking(Zigbee) | Jack |

Project management status

- Our project is running on time according to our Monday board

Minutes from previous meeting

-Decide on singular method - (QR code)

-