WEEKLY REPORT and MEETING AGENDA

Report #: 	7			Project Name: Car Rider Pickup System for Schools

Date: 		4/22/2026		Prepared by:	All Team Members

Agenda for the meeting

- Demo Complete Project

Overall accomplishments since last meeting

- Housing model printed and assembled

- All modules communicating over WiFi

- Full System functionality

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Put together system prototype (all parts + 3d print print) | Jayden | Yes |
| Fix UI with server connection on website | Haya | Yes |
| Finish server to database connection | Sara | Yes |
| Finish server to camera connection | Jake | Yes |
| Complete Pi software and communication | Jack | Yes |

Plans for next period

- Write User Manual and implementation notes

- Produce final report, presentation and deliverables

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Put together Final Documentation, Report and Presentation | Everyone |

Project management status

- Our project is running on time according to our Monday board - Completed

Minutes from previous meeting